NoorAI

نور

Every child is a light. NoorAI helps families find the right guide.

Pakistan's First Agentic Special Needs Therapy Marketplace

| Document Type | Product Requirements Document v2.0 |
| --- | --- |
| Project | NoorAI (formerly TheraConnect) |
| Hackathon | Google Antigravity — Challenge 2 |
| Challenge | AI Service Orchestrator for Informal Economy |
| Prize | PKR 2,500,000 |
| Submission Deadline | May 20, 2026 |
| Status | FINAL — Day 3 Build Sprint |

⚠  Name Rationale: Noor (نور) means 'light' in Urdu/Arabic. Pakistani families lovingly call their special-needs children their Noor. No AC-technician app can compete with that in a judge's memory.

# Table of Contents

# 1. Executive Summary

NoorAI is an AI-powered mobile platform that connects Pakistani families of children with special needs (autism, speech delay, ADHD, learning disabilities, cerebral palsy) to verified therapists offering home-based sessions. The platform leverages Google Antigravity to orchestrate a 7-agent reasoning pipeline that understands natural language requests in Urdu, Roman Urdu, and English; intelligently matches families using an 8-factor ranking algorithm; simulates end-to-end booking with dynamic pricing; and automates follow-up engagement across recurring therapy sessions.

## Why This Problem Matters

- An estimated 350,000+ children in Pakistan are on the autism spectrum, with millions more affected by speech delays, ADHD, and learning disabilities.

- Qualified pediatric therapists are scattered across cities with no central directory — families rely on Facebook groups, WhatsApp referrals, and word-of-mouth.

- There is no verification system for therapist credentials, leading to unsafe and ineffective care.

- Long-term engagement (weekly recurring sessions) requires coordination that informal channels cannot deliver.

## Why NoorAI Wins the Hackathon

- 90%+ of teams will default to the plumber/AC technician scenario from the brief. NoorAI tackles an under-served, emotionally resonant, genuinely Pakistani problem.

- Special needs therapy demands richer matching (therapy type, child age, qualifications, gender preference) — naturally showcasing deeper agentic reasoning than commodity services.

- Recurring booking demonstrates strong follow-up automation with 5+ meaningful scheduled events, not just a one-time confirmation.

- The emotionally resonant domain breaks ties. Judges remember the project that helped a child with autism over the one that booked an AC repair.

- NoorAI's inter-agent handoff visualization on Screen 6 is a differentiator no other team will have.

# 2. Problem Statement & Market Opportunity

## 2.1 The Current Reality for Pakistani Families

A mother in Lahore whose 5-year-old son was recently diagnosed with autism spectrum disorder must find a qualified speech-language therapist who can come to her home twice a week. Today, her options are:

- Post in Facebook groups for special needs parents and wait for replies — most are unverified.

- Ask in WhatsApp groups — referrals are scattered, no rating or reliability data.

- Contact rehab centres — many therapists charge by the session but availability is unclear.

- Travel to hospital-based therapy departments — costly, time-consuming, and impractical for weekly sessions.

Result: Most children either receive inconsistent therapy or none at all.

## 2.2 Market Size & Opportunity

| Indicator | Estimate |
| --- | --- |
| Children with autism in Pakistan | ~350,000 |
| Children with speech/language delays | ~1.5 million |
| Children with ADHD (estimated) | ~2 million |
| Avg. therapy spend (PKR/month, urban) | Rs 12,000 – Rs 40,000 |
| Cities with no organised provider directory | All Tier-2 cities |

# 3. Target Users & Personas

## 3.1 Persona 1: Sadia — The Worried Parent

| Attribute | Detail |
| --- | --- |
| Profile | Age 34, Gulberg Lahore. Mother of Hamza (5), recently diagnosed with autism. |
| Tech Use | WhatsApp daily, smartphone-comfortable, mixes Urdu and English. |
| Pain Points | Spent 3 weeks finding a speech therapist. No clarity on qualifications or pricing. |
| Goal | Find verified pediatric speech therapist for twice-weekly home sessions within Rs 3,000/session. |

## 3.2 Persona 2: Dr. Ayesha — The Verified Therapist

| Attribute | Detail |
| --- | --- |
| Profile | Age 29, M.Phil Speech-Language Pathology (KIBGE), 4 years of pediatric experience. |
| Current State | Works at a private clinic plus 3 home clients via Facebook referrals. |
| Pain Points | Hard to find matched clients. Cancellations are frequent. No platform reputation. |
| Goal | Build a steady, verified caseload of long-term home clients within 5 km. |

## 3.3 Persona 3: Bilal — The Diaspora Decision-Maker

| Attribute | Detail |
| --- | --- |
| Profile | Age 41, software engineer in Dubai. Nephew (8) in Karachi diagnosed with ADHD. |
| Pain Points | Cannot personally verify therapists. Needs trust signals and remote oversight capability. |
| Goal | Book and oversee therapy remotely with reliable progress updates. |

# 4. Product Vision & Goals

## 4.1 Vision Statement

To become Pakistan's most trusted AI-orchestrated platform connecting families of children with special needs to verified, qualified therapists — replacing fragmented WhatsApp networks with intelligent, transparent matching and care coordination.

## 4.2 Strategic Goals

| Goal | Description |
| --- | --- |
| Understand | Process natural language requests across Urdu, Roman Urdu, English, and mixed scripts. Clarify when confidence < 60%. |
| Match | Identify the right therapist using 8 contextual factors, not just distance. |
| Decide | Provide transparent, auditable reasoning for every match recommendation. |
| Act | Simulate end-to-end booking with confirmation, scheduling, and mock notifications. |
| Follow Up | Automate reminders, session check-ins, progress feedback, and recurring renewal nudges. |
| Recover | Handle cancellations, no-shows, and disputes autonomously without human intervention. |

## 4.3 Non-Goals (Out of Scope)

- Medical diagnosis — NoorAI connects families with therapists; it does not diagnose any condition. A disclaimer is shown prominently.

- Real payment processing — booking is simulated, payment is mocked.

- Real-time video therapy sessions.

- Real provider data — the prototype uses realistic mock datasets only, per hackathon guidelines.

# 5. Judge Score Map — How NoorAI Wins Every Criterion

Every feature in this PRD maps directly to one or more of the 6 judging criteria. This table is the project's north star. If a feature doesn't appear here, it doesn't get built.

| Criterion | Weight | What Judges Verify | NoorAI's Answer | Where to Show It |
| --- | --- | --- | --- | --- |
| Google Antigravity | 25% | Is Antigravity actually orchestrating core logic, or bolted on? | All 7 agents run inside Antigravity. Workplan + Tasks Plan exported per request. | Screen 6 + README Antigravity screenshots |
| Agentic Reasoning | 20% | Multi-step reasoning? Autonomous recovery? Traceable decisions? | 7 chained agents with inter-agent handoffs visualised. Dispute Agent auto-recovers from cancellation. | Screen 6 handoffs + Stress Test 2 live demo |
| Matching Quality | 20% | Is matching meaningful? Is the reasoning explained? | 8-factor weighted scoring. Factor scores visible as bars. Baseline comparison exposes the gap. | Screen 2 + Screen 8 baseline |
| Action Simulation | 15% | Is booking realistically simulated? Is system state visibly changed? | bookings.json written. Confirmation code generated. WhatsApp message mocked. Before/after state shown. | Screen 4 + Screen 7 rebook |
| Technical Implementation | 10% | Clean architecture? Edge cases handled? | 7 modular agents, Pydantic schemas, Haversine geo, optimistic slot locking, 5 stress tests. | README architecture + code structure |
| Innovation & UX | 10% | Creative? Compelling? Easy to demo? | Only special-needs platform. Roman Urdu NLP. Animated agent trace. Culturally resonant name. | Demo video hook + Screen 1 design |

# 6. Multi-Agent System Architecture

NoorAI uses Google Antigravity to orchestrate seven specialised agents in a structured reasoning pipeline. Each agent has a single responsibility, returns machine-readable JSON output, and writes a structured entry to the central Agent Trace log. All inter-agent communication flows through Antigravity — the mobile app never calls agents directly.

## 6.1 Agent Roster

| Agent | Role | Key Output |
| --- | --- | --- |
| Intent Agent | Parse natural language (Urdu/Roman Urdu/English) into structured intent. Clarify if confidence < 60%. | { condition, child_age, city, area, service_type, frequency, budget, urgency, confidence, needs_clarification } |
| Discovery Agent | Filter 30 mock therapists by city, specialization, age range, and radius (5km, expanding to 15km if empty). | Array of candidate therapist objects with computed distance. |
| Ranking Agent | Score and rank candidates on 8 factors with weighted formula and per-factor transparency. | Sorted list with overall_score and factor_scores breakdown per therapist. |
| Pricing Agent | Compute final price using base + surcharge × urgency × complexity − loyalty. | { base, distance_surcharge, urgency_multiplier, complexity_multiplier, loyalty_discount, final_price, breakdown_explanation } |
| Booking Agent | Simulate booking confirmation. Write to bookings.json. Optimistic slot locking. | { booking_id, slots[], status, confirmation_code, created_at } |
| Follow-Up Agent | Schedule 5-event follow-up timeline: pre-session reminder, post-session feedback, progress digest, renewal nudge. | Calendar of scheduled events with trigger types, message previews, and status. |
| Dispute Agent | Activate on cancellations, no-shows, price disputes. Re-run discovery pipeline autonomously. | Resolution plan with alternative therapist, compensation offer, and re-booking simulation. |

## 6.2 Antigravity Orchestration — Critical Detail

This is the 25% criterion. Do not treat Antigravity as a wrapper.

- The Manager Surface generates a Workplan and Tasks Plan for every user request — export these as screenshots for the README.

- Antigravity decomposes each request into agent invocations and manages the execution sequence.

- Agent Artifacts (intermediate outputs, reasoning traces) are captured at each step.

- Failures are surfaced back to the planner for re-planning — demonstrating true autonomy.

- The mobile app calls the FastAPI backend; the backend submits the task to Antigravity; Antigravity drives the pipeline. This chain is what earns the score.

## 6.3 Inter-Agent Handoff Visualization (Screen 6 Differentiator)

Between each agent card on Screen 6, the app shows an animated arrow displaying the actual data payload passed between agents. This is what separates a 'chatbot with steps' from a genuine agentic system in the judge's perception.

Intent Agent  →  { service: speech_therapy, city: Lahore, age: 5, budget: 3000 }  →  Discovery Agent

Discovery Agent  →  { 12 candidates found }  →  Ranking Agent

Ranking Agent  →  { top 3 with scores }  →  Pricing Agent

Pricing Agent  →  { final_price: 3360 }  →  Booking Agent

# 7. The 8-Factor Provider Matching Algorithm

The hackathon brief explicitly warns that ranking by distance alone is the most common mistake. NoorAI ranks therapists on 8 weighted factors, and every factor's contribution to the final score is visible to the user on Screen 2.

| # | Factor | Weight | Scoring Logic |
| --- | --- | --- | --- |
| 1 | Specialization Match | 20% | 1.0 if exact spec match; 0.7 if related; 0.3 if generic. Penalizes 'general therapist' profiles. |
| 2 | Age Range Fit | 15% | 1.0 if child_age in therapist's declared age ranges; 0.4 otherwise. |
| 3 | Qualifications & Verification | 15% | 1.0 = verified + M.Phil/PhD; 0.85 = verified + Masters; 0.7 = verified + Bachelors; 0.5 = unverified. |
| 4 | Distance | 10% | max(0, 1 − distance_km / 10). Not the primary factor — this is intentional. |
| 5 | Rating & Review Quality | 10% | (rating − 3.0) / 2.0, clamped [0, 1]. Minimum review count threshold applied. |
| 6 | Reliability / On-Time Rate | 10% | Historical on-time arrival percentage (0 to 1 direct mapping). |
| 7 | Price vs Budget | 10% | 1.0 if price is 70–100% of budget (sweet spot); 0.85 if below budget; 0.5 if 0–20% over; 0.1 if far over. |
| 8 | Cancellation Rate (inverse) | 10% | max(0, 1 − cancellation_rate × 5). Therapists above 15% cancellation rate are strongly deprioritised. |

## 7.1 Scoring Formula

Final Score = Σ (factor_score × weight) × verification_multiplier × gender_preference_multiplier

- verification_multiplier: 1.15 if verified, 1.0 otherwise

- gender_preference_multiplier: 1.10 if match; 0.85 if requested female but only male available; 1.0 if no preference

## 7.2 Why This Matters for the Score

The Ranking Agent's scoring formula is direct evidence for the 20% Matching Quality criterion. Showing the per-factor score bars on Screen 2 proves that the matching is not a black box — the judge can see exactly why Dr. Ayesha ranked above Dr. Sara.

# 8. Dynamic Pricing Engine

All pricing is transparent. The user sees a complete breakdown before committing. The Pricing Agent computes the final price using the formula:

Final Price = (Base Rate + Distance Surcharge) × Urgency Multiplier × Complexity Multiplier − Loyalty Discount

| Component | Value | Logic |
| --- | --- | --- |
| Base Rate | Rs 2,000 – Rs 5,000 | Set by therapist per experience and certification. |
| Distance Surcharge | Rs 100 / km > 3 km | Free if therapist is within 3 km of family's location. |
| Urgency Multiplier | 1.0× / 1.15× / 1.3× / 1.5× | Scheduled / Next-day / Same-day / Within 2 hours. |
| Complexity Multiplier | 1.0× / 1.2× / 1.4× | Basic / Intermediate / Complex (e.g., severe autism with multiple co-conditions). |
| Loyalty Discount | 5% / 10% / 15% | After 5 / 15 / 30 completed sessions on the platform. |

## 8.1 Example Breakdown Shown to User

| Dr. Ayesha Khan — Pediatric Speech Therapist |
| --- |
| Base Rate | Rs 2,800 |
| Distance Surcharge (2.3 km, under 3 km) | Rs 0 |
| Urgency (Scheduled × 1.0) | Rs 0 added |
| Complexity (Intermediate × 1.2) | + Rs 560 |
| Loyalty Discount (First booking) | − Rs 0 |
| Final Per-Session Price | Rs 3,360 |

# 9. Multilingual Input Processing

The Intent Agent must handle Urdu, Roman Urdu, English, and any mixture — including misspellings. When confidence falls below 60%, it asks a single targeted clarifying question in Roman Urdu rather than guessing.

| Sample Input | Extracted Intent |
| --- | --- |
| Mere bete ko speech delay hai 5 saal ka hai Gulberg Lahore hafte mein 2 baar 3000 budget | service=speech_therapy, condition=speech_delay, age=5, city=Lahore, area=Gulberg, frequency=biweekly, budget=3000, confidence=0.94 |
| beti k liye femal speech thrpst chye 4 saal F-8 Islamabad | service=speech_therapy, age=4, city=Islamabad, area=F-8, gender_pref=female, confidence=0.82, needs_clarification=true (missing: condition, frequency) |
| My 6 year old has autism, OT needed DHA Karachi twice a week | service=occupational_therapy, condition=autism, age=6, city=Karachi, area=DHA, frequency=biweekly, confidence=0.96 |
| therapist chahiye | confidence=0.21, needs_clarification=true. Clarification (Roman Urdu): 'Bachay ki age, condition, sheher, aur kis tarah ka therapist chahiye yeh bata den.' |

## Language Mapping Reference

| Urdu / Roman Urdu Token | Mapped Value | Context |
| --- | --- | --- |
| kal | next_day urgency | Tomorrow |
| abhi / urgently / emergency | immediate urgency | Right now |
| subah / shaam / dopahar | morning / evening / afternoon | Time of day |
| hafte mein 2 baar | biweekly frequency | Session frequency |
| beti / beta | female child / male child | Child gender |
| femal / fmle | female gender preference | Misspelling handling |

# 10. Mobile App Screens (8 Screens)

Screens are categorised as Demo-Critical (polished, judges will scrutinise) or Supporting (functional but plain). Only invest polish time in demo-critical screens.

| Screen | Name | Priority | Maps to Criterion |
| --- | --- | --- | --- |
| Screen 1 | Home / Request Input | DEMO-CRITICAL | Innovation/UX (10%) |
| Screen 2 | Provider List (Ranked) | DEMO-CRITICAL | Matching Quality (20%) |
| Screen 3 | Provider Detail | Supporting | Action Simulation (15%) |
| Screen 4 | Booking Confirmation | Supporting | Action Simulation (15%) |
| Screen 5 | Follow-Up Timeline | Supporting | Agentic Reasoning (20%) |
| Screen 6 | Agent Trace | THE HERO | Antigravity (25%) + Agentic (20%) |
| Screen 7 | Dispute / Cancellation | Supporting | Agentic Reasoning (20%) |
| Screen 8 | AI vs Traditional Baseline | DEMO-CRITICAL | Matching Quality (20%) — free points |

## Screen 1: Home / Request Input

- App bar: 'NoorAI' + crescent/light logo

- Emotional subheading: 'Pakistan's first AI therapist marketplace for special needs families'

- Large multiline TextField — hint: 'Apne bachay ke liye therapist describe karen...'

- 3 tappable sample prompt chips that fill the input on tap

- 'Find Therapist →' button (large, primary)

- Footer stat: '🇵🇰 350,000+ children in Pakistan need therapy. Most families search on Facebook.' — this is the hook, not decoration.

## Screen 2: Provider List (Ranked Results)

- Intent chips extracted and shown: 'Speech Therapy', 'Lahore Gulberg', 'Age 5', 'Budget 3000'

- 'AI extracted this. Edit?' inline edit button

- 'Top 3 matches' section header

- Each therapist card: photo placeholder, name, verification badge, overall score bar (green), top 3 factor highlights, per-session price, next available slot

- Bottom link: 'See Agent Reasoning →' deep-links to Screen 6

## Screen 6: Agent Trace — THE HERO SCREEN

This screen covers 45% of the total judge score. Build it first. Polish it most.

- App bar: 'How NoorAI decided'

- Inter-agent handoff arrows between each agent card showing the actual data payload passed

- Each agent card: agent name, execution time, input snapshot, reasoning summary, output snapshot

- Agents stream in with animation as they complete

- 'Total pipeline time: 2.3s' shown at bottom

- 'Replay' button + 'Export Trace' button (downloads trace JSON for README submission)

## Screen 8: AI vs Traditional Baseline

This screen is 5 minutes of build time for 5% of the score. Do not skip it.

- Same query shown read-only at the top

- Side-by-side: Traditional System (distance-only sort) vs NoorAI (8-factor scoring)

- Traditional result: 'Physiotherapist 800m away — not a speech specialist'

- NoorAI result: 'Dr. Ayesha 2.3km — M.Phil pediatric speech specialist'

- Bottom line: 'Same query. Smarter answer.'

# 11. Stress Test Scenarios & Edge Cases

## Scenario 2 (DEMO THIS LIVE): Therapist Cancels After Confirmation

This is the stress test to demo. It proves autonomous recovery — the highest-value agentic behaviour.

- After booking confirmation, admin endpoint POST /api/admin/cancel-therapist/{booking_id} simulates therapist cancelling.

- App polls /api/booking-status/{booking_id} every 5 seconds.

- When status flips to 'therapist_cancelled', Dispute Agent fires automatically.

- App shows: 'Dr. Ayesha cancelled. We found Dr. Sara (4.7★, 3.1km) for the same slot. + 10% discount on next session.'

- User taps Confirm → rebooking simulated, bookings.json updated.

Why demo this: It shows agent autonomy + recovery + decision quality in 30 seconds. No human intervention. The judge sees the system think.

## Other Stress Test Scenarios (Implemented, Not Demoed)

| Scenario | Trigger | Expected Behaviour |
| --- | --- | --- |
| No therapists in area | All therapists > 15km | System expands radius, warns user, shows next best. |
| Budget too low | All therapists > budget × 1.2 | Returns best available with budget gap shown. Suggests lower-urgency booking. |
| Slot conflict on booking | Selected slot taken during booking | Booking Agent detects conflict, suggests next available slot. |
| Ambiguous Roman Urdu | Confidence < 60% | Intent Agent asks single clarifying question in Roman Urdu. |

# 12. Technical Architecture & Tech Stack

## 12.1 Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile App | Flutter (Dart) — Material 3 | Single codebase, easy APK build, wide device coverage. |
| Backend API | Python 3.11 + FastAPI | Native Antigravity + Gemini SDK compatibility. Fast development. |
| Agent Orchestration | Google Antigravity (MANDATORY) | 25% of total score. Central to all agent logic. |
| LLM | Gemini 2.0 Flash (via Antigravity) | Fast inference, multilingual support, native Antigravity integration. |
| Data Store | JSON flat files | Faster than spinning up a database in a 3-day sprint. No DevOps overhead. |
| State Management | Flutter Provider package | Lightweight, sufficient for hackathon scope. |
| Hosting | Local (no cloud deployment) | No DevOps time wasted. Demo runs on localhost. APK talks to local IP. |

## 12.2 API Endpoints

| Method + Path | Description |
| --- | --- |
| POST /api/find-therapists | Full pipeline: intent → discovery → ranking → pricing. Returns ranked therapists with prices and trace_id. |
| POST /api/book | Booking Agent: simulate booking, notification, follow-up. Returns booking confirmation + trace_id. |
| GET /api/trace/{trace_id} | Returns full agent trace for a session. |
| POST /api/dispute | Dispute Agent: handle cancellation, no-show, price dispute. |
| POST /api/baseline-compare | Returns both traditional (distance-only) and AI (8-factor) results side by side. |
| POST /api/admin/cancel-therapist/{id} | Admin endpoint for live stress test demo — simulates therapist cancellation. |

# 13. Challenge Requirements Compliance Matrix

| # | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| 1 | Mobile APK | ✅ MUST | Flutter release build; test on physical device by end of Day 3. |
| 2 | Google Antigravity as core | ✅ MUST | All 7 agents orchestrated via Antigravity Manager Surface. |
| 3 | Antigravity Workplan + Tasks Plan ⚠ | ✅ MUST | Explicitly listed in challenge doc. Export screenshots from Antigravity per request. Add to README. Most teams miss this. |
| 4 | Multilingual NLP | ✅ MUST | Intent Agent handles Urdu, Roman Urdu, English, mixed, and misspellings. |
| 5 | 6+ matching factors | ✅ EXCEEDS | 8 factors implemented — deliberately exceeds the minimum to score higher on Matching Quality. |
| 6 | Dynamic pricing with breakdown | ✅ MUST | Pricing Agent with full formula: base + distance + urgency + complexity − loyalty. |
| 7 | End-to-end booking simulation | ✅ MUST | Booking Agent writes to bookings.json. Confirmation code generated. WhatsApp mock shown. |
| 8 | Follow-up automation | ✅ MUST | Follow-Up Agent schedules 5 events: reminders, feedback, digest, renewal nudge. |
| 9 | Agent trace logs | ✅ MUST | Screen 6 (live animated) + Antigravity Artifacts exported for README. |
| 10 | Baseline comparison | ✅ FREE POINTS | Screen 8 — 5 minutes to build, wins points that most teams leave on table. |
| 11 | At least one stress test | ✅ EXCEEDS | 5 scenarios implemented; Scenario 2 (therapist cancellation) demoed live. |
| 12 | Demo video 3–5 min | ✅ MUST | Scripted in Section 15. Record 5 takes, submit best. Pre-record as safety net. |
| 13 | README documentation | ✅ MUST | Architecture + Antigravity walkthrough (separate ANTIGRAVITY_WALKTHROUGH.md). |
| 14 | No real personal data | ✅ MUST | All mock. Disclaimer shown in app: 'NoorAI does not provide medical diagnosis.' |

# 14. Development Roadmap (3-Day Sprint)

Today is Day 3 (May 19). Submission is May 20. This is the final push.

## Day 1 (May 17) — Foundation ✅

- Antigravity setup + quickstart tutorial

- Generate 30-therapist JSON dataset

- Build Intent Agent — test on 10 inputs

- Flutter project scaffolded with 8 empty screens and navigation

- Backend FastAPI skeleton with all endpoint stubs

## Day 2 (May 18) — Core Pipeline ✅

- Discovery + Ranking Agents built and tested

- Pricing + Booking Agents built

- Notification + Follow-Up Agents built

- All agents wired via Antigravity; first trace captured

- Flutter UI built for Screens 1, 2, 3, 6

## Day 3 (May 19) — Polish + WIN 🎯

| Priority | Task | Score Impact |
| --- | --- | --- |
| 1 — FIRST | Dispute Agent + Stress Test 2 (cancellation flow) | 20% Agentic Reasoning — autonomy proof |
| 2 | Screen 6 inter-agent handoff arrows (animated) | 25% Antigravity + 20% Agentic — the differentiator |
| 3 | Screen 8 Baseline Compare (5 min build) | 20% Matching Quality — free points |
| 4 | Screens 4, 5, 7 (functional, not polished) | 15% Action Simulation |
| 5 | Export Antigravity Workplan + Tasks Plan screenshots → README | 25% Antigravity — explicitly in rubric |
| 6 | Demo video — 5 takes, pick best. Pre-record as safety net. | All criteria — judges judge the demo |
| 7 | Build APK + verify on physical Android device | Mobile APK is a MUST deliverable |
| SUBMIT | May 20, 4 PM — 8 hours before deadline. Do not wait for the deadline. | Buffer for technical failures |

# 15. Demo Video Script (3.5 Minutes)

The demo video is not a tutorial. It is a pitch. Every second maps to a judge criterion.

| Time | Scene | Action | Criterion Hit |
| --- | --- | --- | --- |
| 0:00–0:20 | Hook | Voiceover: '350,000+ children in Pakistan are on the autism spectrum. Most families find therapists through a Facebook post, hoping someone replies.' Show: unanswered Facebook group post. | Innovation/UX (10%) — emotional setup |
| 0:20–0:40 | Problem | Show WhatsApp conversation: parent asks for therapist recommendation, gets 3 conflicting unverified names. No qualifications, no price, no availability. | Sets up the contrast |
| 0:40–0:50 | Intro NoorAI | Screen 1 appears. Speak: 'NoorAI. Powered by Google Antigravity. 7 agents. In your language.' | Innovation/UX — name lands |
| 0:50–1:10 | Input Live | Type Roman Urdu live: 'Mere bete ko speech delay hai 5 saal ka hai Gulberg Lahore hafte mein 2 baar 3000 budget' → tap Find. | Multilingual requirement |
| 1:10–1:50 | AGENT TRACE — SLOW DOWN | Screen 6. Show each agent firing. Highlight handoff arrows. Narrate each step. 'Intent Agent detected Roman Urdu. Passed structured intent to Discovery. 8 factors scored by Ranking Agent. All inside Google Antigravity.' | Antigravity 25% + Agentic 20% — 45% of score here |
| 1:50–2:10 | Results | Screen 2 with score bars. Tap Dr. Ayesha → Screen 3 → price breakdown tab. 'Not sorted by distance. 8 factors. Specialization, age fit, cancellation rate — all visible.' | Matching Quality (20%) |
| 2:10–2:25 | Booking | Tap Book → Screen 4. Confirmation code NA-AYK-4291. WhatsApp mock visible. 'Booking written. Notifications generated. End-to-end simulated.' | Action Simulation (15%) |
| 2:25–2:50 | Stress Test LIVE | Trigger cancellation admin endpoint. App shows auto-recovery: 'Dr. Ayesha cancelled. Dispute Agent found Dr. Sara (same slot, 10% discount).' Tap Confirm. Narrate: 'Autonomous recovery. No human intervention.' | Agentic Reasoning (20%) — autonomy proof |
| 2:50–3:10 | Baseline | Screen 8. Side-by-side. 'Traditional gave us a physiotherapist 800m away who doesn't treat speech delay. NoorAI found the right specialist 2.3km away. Same query. Smarter answer.' | Matching Quality (20%) — free points |
| 3:10–3:30 | Close | NoorAI logo + نور. 'Built on Google Antigravity. 7 agents. Not a directory. A thinking system. For Pakistan's most underserved families.' | Emotional close — judge memory |

Key demo discipline: Never spend more than 10 seconds on any screen except Screen 6. That screen covers 45% of the score. Slow down there. The judges need time to process what they're seeing.

# 16. Deliverables Checklist

| Deliverable | Status | Notes |
| --- | --- | --- |
| Working Mobile APK (Flutter release build) | ⬜ Build Day 3 | Test on physical Android device |
| Demo Video (3–5 min, scripted in Section 15) | ⬜ Record Day 3 | 5 takes; pre-record as safety net |
| Antigravity Workplan Screenshots | ⬜ MUST | Export from Antigravity Manager Surface. Add to README. |
| Antigravity Tasks Plan Screenshots | ⬜ MUST | Export per request run. Judges explicitly look for this. |
| Agent Trace Logs (traces.json sample) | ⬜ Export Day 3 | Use Screen 6 'Export Trace' button during demo rehearsal |
| README.md with architecture overview | ⬜ Write Day 3 | Include Antigravity section with screenshots prominently |
| ANTIGRAVITY_WALKTHROUGH.md | ⬜ Write Day 3 | Step-by-step: how Antigravity orchestrates each agent |
| Architecture diagram | ⬜ Draw Day 3 | Include in README. Shows all 7 agents + Antigravity layer + Flutter app |

# 17. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Antigravity SDK not matching spec — Claude Code hallucinates API calls | Get real Antigravity quickstart docs first. Paste actual SDK syntax into Claude Code before building antigravity_runner.py. |
| APK build fails on submission day | Build by end of Day 2, not Day 3. Never build APK for the first time on the last day. |
| Demo bug during live presentation | Pre-record video as safety net. Always have a backup recording ready. |
| Sensitive topic handled clumsily in demo | Add prominent disclaimer. Use respectful language throughout. 'Connects families with therapists; does not diagnose.' |
| Gemini misinterprets Urdu edge case | Show extracted intent on Screen 2 for confirmation when confidence < 0.85. Always test with the 5 example inputs. |
| Antigravity Workplan screenshots forgotten | Add to checklist. Screenshot immediately after first successful full pipeline run. |
| Solo workload too heavy | Cut to 4 polished + 4 minimal screens. Screen 6 first, always. |

# 18. Future Roadmap (Post-Hackathon)

If NoorAI wins and moves toward a real product, the following capabilities form the natural roadmap:

## Phase 1 — MVP (1–3 months post-hackathon)

- Real therapist onboarding and credential verification (PMDC/BHRD cross-check)

- Stripe/JazzCash payment integration for actual transactions

- Real WhatsApp Business API for notifications

- Firebase Auth for user accounts

## Phase 2 — Growth (3–6 months)

- Progress tracking: session notes, milestone recording, caregiver reports

- Video consultation module for remote therapy

- Therapist mobile app (not just parent-facing)

- Tier-2 city expansion beyond Lahore, Karachi, Islamabad

## Phase 3 — Scale (6–12 months)

- Insurance and EOBI integration for subsidised therapy

- Government partnership for public school special needs programs

- Therapist marketplace (group sessions, workshops, parent training)

- Multi-language expansion: Pashto, Sindhi, Balochi

Disclaimer: NoorAI connects families with therapists. It does not provide medical diagnosis, treatment, or professional clinical advice. All therapist credentials in the prototype are mock data.

NoorAI  |  نور  |  Every child is a light.

Google Antigravity Hackathon 2026  —  Challenge 2  —  Built to win.